PROJECT DOCUMENTATION

PocketSmart AI

Your Smart Budget & Recommendation Assistant

| Project type | GenAI-powered web application |
| --- | --- |
| Backend | Python, FastAPI, SQLite |
| AI model | Google Gemini (gemini-3.5-flash), text and image input |
| Frontend | HTML, CSS, Jinja2 templates, small JavaScript |
| Planners | Home interior, Party, Jewelry |
| Prepared by | [aji,ponvijay,aakash] |
| Date | October 2026 |

This document follows the eight phases of the project: brainstorming, requirement analysis, design, planning, development, testing, documentation and demonstration.

# Contents

| Phase | Title | What it covers |
| --- | --- | --- |
| 1 | Brainstorming and Ideation | Problem, ideas considered, chosen solution |
| 2 | Requirement Analysis | Functional and non-functional requirements, constraints |
| 3 | Project Design | Architecture, database, routes, prompts, UI design |
| 4 | Project Planning | Milestones, schedule, tools, risks |
| 5 | Project Development | How each part was built and what changed from the plan |
| 6 | Project Testing | Test cases, results, issues found and fixed |
| 7 | Project Documentation | Setup guide, user guide, troubleshooting |
| 8 | Project Demonstration | Demo flow, sample inputs, viva questions, future work |

# Phase 1: Brainstorming and Ideation

## 1.1 Problem statement

People who plan a home makeover, a party or a jewelry purchase face the same problem. There are too many products, platforms and prices, and it is hard to know how to split a fixed budget across everything needed. Most people compare many websites by hand and still overspend or leave out something important.

## 1.2 Who faces this problem

- Families and first-time home owners furnishing rooms on a fixed budget.

- Hosts planning birthdays, weddings, anniversaries or corporate events.

- Shoppers who want jewelry that matches an outfit without crossing a spending limit.

## 1.3 Ideas considered

| Idea | Advantage | Drawback | Decision |
| --- | --- | --- | --- |
| Simple budget tracker | Easy to build | Records spending but gives no suggestions | Rejected |
| Price comparison scraper | Live prices | Scraping is fragile and may break store terms | Rejected |
| General chatbot | Flexible | Unstructured answers, no budget guarantee | Rejected |
| Category planners powered by Gemini | Structured, budget-aware, supports images | Prices are estimates | Chosen |

## 1.4 Proposed solution

PocketSmart AI is a web application with three smart planners. The user enters a budget and a few preferences. Gemini builds a structured plan with specific items, platforms, quantities and prices. The application then totals the plan itself, so the budget check does not depend on the AI doing sums correctly.

## 1.5 Key features

- Three planners: Home Interior, Party and Jewelry.

- Budget split by event type for parties (catering, decoration, entertainment, optional stay).

- Optional outfit photo upload so the AI can match jewelry colours and style.

- Budget meter showing planned spend, money left or amount over budget.

- Account system with saved history of every plan.

- Default recommendations if the AI is unavailable.

## 1.6 Expected benefits

- Saves time spent comparing products across stores.

- Prevents overspending by showing the total against the budget.

- Gives one place for planning three different kinds of purchases.

# Phase 2: Requirement Analysis

## 2.1 Functional requirements

| ID | Requirement |
| --- | --- |
| FR1 | A user can register, log in and log out. Passwords are stored as hashes. |
| FR2 | The system issues a JWT token for authenticated access (/token and a secure cookie). |
| FR3 | Home planner accepts budget, style, rooms and quantities of lights, fans, dining tables, sofas, beds, wardrobes and curtains. |
| FR4 | Party planner accepts budget, guests, event type, city, venue details, food preference and an option for guest stay. |
| FR5 | Jewelry planner accepts budget, occasion, style, material, outfit notes and an optional outfit image (JPG, PNG, WEBP, up to 5 MB). |
| FR6 | Results show items grouped by category with platform, quantity, unit price, total, reason and a store search link. |
| FR7 | Results show a budget summary: budget, planned spend and remaining or over-budget amount. |
| FR8 | Every plan is saved to history and can be reopened. |
| FR9 | A dashboard shows plan counts, total budget planned and recent plans. |
| FR10 | If the AI call fails, default recommendations sized to the budget are shown with a notice. |
| FR11 | Session endpoints (/session-info, /session-data) return user and session details. |

## 2.2 Non-functional requirements

| Area | Requirement |
| --- | --- |
| Performance | A plan should be ready in about 5 to 15 seconds, with a loading message while waiting. |
| Security | bcrypt password hashing, HTTP-only JWT cookie, secrets kept in a .env file, redirects limited to the same site. |
| Accuracy | Totals and remaining budget are calculated in Python, not taken from the AI. |
| Reliability | The AI call is retried once, then the fallback plan is used. |
| Usability | Responsive layout, clear forms, Indian rupee formatting (for example ₹12,34,567). |
| Maintainability | AI logic is separate from routes (gemini_utils.py and main.py). Model name is set in .env. |

## 2.3 Software and hardware requirements

| Item | Requirement |
| --- | --- |
| Operating system | Windows, macOS or Linux |
| Python | Python 3.9 or above |
| Libraries | fastapi, uvicorn, jinja2, python-multipart, python-dotenv, google-genai, PyJWT, bcrypt, itsdangerous |
| AI access | Gemini API key from Google AI Studio |
| Browser | Any modern browser (Chrome, Edge, Firefox) |
| Hardware | Any computer with 4 GB RAM and an internet connection |
| Editor | VS Code (recommended) |

## 2.4 Constraints and assumptions

- Prices are AI estimates, not live store prices. Users are told to check the store before buying.

- Product links are store search links, not direct product pages, because AI-made links can be wrong.

- The free Gemini quota limits how many plans can be generated in a short time.

- An internet connection is needed for the AI. Without it the fallback plan is shown.

# Phase 3: Project Design

## 3.1 Architecture

The application has four layers. The browser shows forms and results. FastAPI handles routing, login and saving. The AI module (gemini_utils.py) builds prompts, calls Gemini and cleans the answer. SQLite stores users and history.

| Layer | Component | Responsibility |
| --- | --- | --- |
| Presentation | Jinja2 templates, CSS | Forms, result pages, dashboard, history |
| Application | main.py (FastAPI) | Routes, JWT login, validation, sessions, history saving |
| AI service | gemini_utils.py | Prompts, Gemini call, JSON parsing, totals, fallback |
| Data | SQLite (pocketsmart.db) | users and history tables |
| External | Gemini API | Generates structured recommendations from text and image |

## 3.2 Request flow

- User fills a planner form and submits it.

- FastAPI checks the login cookie and validates the inputs.

- gemini_utils builds a prompt (with the image if one was uploaded) and calls Gemini.

- The JSON answer is parsed and cleaned. Quantities and prices are converted to numbers and totals are calculated.

- If the AI fails, a default plan sized to the budget is created instead.

- The plan is saved to the history table and the user is redirected to the result page.

## 3.3 Folder structure

pocketsmart/

main.py              FastAPI app, routes, auth, database

gemini_utils.py      Gemini prompts, parsing, budget logic, fallback

requirements.txt

.env                 API key and secrets (never share)

static/style.css

templates/           base, index, login, register, dashboard,

home_planner, party_planner, jewelry_planner,

recommendations, history, error

## 3.4 Database design

| Table | Columns |
| --- | --- |
| users | id, username (unique), email (unique), hashed_password, disabled, created_at |
| history | id, user_id, category, budget, estimated_total, inputs_json, result_json, created_at |

## 3.5 Routes

| Route | Method | Purpose |
| --- | --- | --- |
| / | GET | Home page with testimonials |
| /register, /login, /logout | GET, POST | Account creation and session control |
| /token | POST | Issues a JWT for API clients |
| /session-info, /session-data | GET | User and session details |
| /dashboard | GET | Stats and recent plans |
| /home-planner, /party-planner, /jewelry-planner | GET | Planner forms |
| /generate-home, /generate-party, /generate-jewelry | POST | Build and save a plan |
| /recommendations-details/{id} | GET | Show a saved plan (add ?format=json for JSON) |
| /history | GET | All past plans |

## 3.6 Prompt design

Each prompt states the budget, the user preferences and strict rules: prices in Indian rupees, the allowed platforms, whole-number quantities, and a request to return only JSON in a fixed format. The party prompt also includes the budget split calculated in Python so the AI stays inside each limit. The jewelry prompt adds the outfit image and asks for a short outfit analysis.

## 3.7 UI design

| Page | Design idea |
| --- | --- |
| Home | Hero text with a sample budget bar that shows how a budget is split |
| Planner forms | Grouped sections, chips for rooms, number fields for quantities, image preview for jewelry |
| Results | Budget meter at the top, then items grouped by category with price, platform and store link |
| Dashboard and history | Simple stats and tables so past plans are easy to reopen |

Colours: navy for text and buttons, gold for the main action, green for under budget, orange-red for over budget.

# Phase 4: Project Planning

## 4.1 Milestones and schedule

| Milestone | Activities | Output | Planned time |
| --- | --- | --- | --- |
| 1. Gemini setup | Create API key, set up .env, test text and image calls | Working Gemini connection | Week 1 |
| 2. Core logic | Write prompts and recommendation functions for the three planners | gemini_utils.py | Week 2 |
| 3. Backend | FastAPI routes, login with JWT, database, history, sessions, CORS | main.py | Week 3 |
| 4. User interface | Templates and CSS for all pages, loading state, image preview | templates and static folders | Week 4 |
| 5. Testing | Test each planner, validations, fallback, fix issues | Test report | Week 5 |
| 6. Documentation and demo | Write documentation, prepare demo and video | This document, demo video | Week 6 |

## 4.2 Tools used

- Python and venv for the application and its libraries.

- VS Code for editing and the built-in terminal.

- Google AI Studio to create the Gemini API key.

- Browser developer tools and the Uvicorn log for checking requests.

## 4.3 Risks and how they are handled

| Risk | Impact | Plan |
| --- | --- | --- |
| Gemini model is renamed or retired | AI calls fail | Model name is set in .env (GEMINI_MODEL) and can be changed without editing code |
| AI is slow or unavailable | User sees an error | One retry, then a default plan with a notice |
| AI returns wrong sums or bad JSON | Wrong budget shown | Output is cleaned and totals are recalculated in Python |
| API key is leaked | Misuse of the key | Key stays in .env, is not uploaded, and is regenerated if exposed |
| Invalid user input | Crashes or nonsense plans | Minimum budgets, quantity limits, image type and size checks |
| Prices differ from stores | User confusion | Notice on every page: prices are estimates |

# Phase 5: Project Development

## 5.1 Development steps

- Environment. Created a virtual environment and installed the libraries from requirements.txt.

- Gemini connection. Stored the API key in .env and tested it with python gemini_utils.py (text and image).

- AI module. Wrote one function per planner. Each builds a prompt, calls Gemini, parses the JSON and returns a clean result.

- Backend. Built the FastAPI app with registration, login, JWT cookie, planner routes, history and session routes.

- Database. Created the users and history tables in SQLite on startup.

- Interface. Built the templates and stylesheet, added a loading message and an image preview.

- Safety nets. Added input validation, the fallback plan and the budget check.

## 5.2 Party budget split

The split is calculated in Python before the AI is asked, so the AI only chooses items inside each limit. If the host needs guest rooms, 20% of the budget is reserved for stay and the other shares are reduced to 80%.

| Event type | Catering | Decoration | Entertainment |
| --- | --- | --- | --- |
| Birthday | 50% | 28% | 22% |
| Anniversary | 50% | 30% | 20% |
| Wedding | 45% | 35% | 20% |
| Corporate | 55% | 20% | 25% |
| House warming | 55% | 30% | 15% |
| Other | 50% | 30% | 20% |

## 5.3 Source files

| File | Purpose |
| --- | --- |
| main.py | Routes, authentication, database, validation, session handling, server start |
| gemini_utils.py | Gemini client, prompts, JSON parsing, budget calculation, fallback plans |
| templates/*.html | Eleven Jinja2 pages |
| static/style.css | Site design |
| .env | GEMINI_API_KEY, GEMINI_MODEL, SECRET_KEY |

## 5.4 Changes from the original plan

| Original plan | What was built | Reason |
| --- | --- | --- |
| Flask backend | FastAPI backend | The project workflow and pre-requisites use FastAPI |
| Gemini 1.5 Flash Pro | gemini-3.5-flash through the google-genai library | Gemini 1.5 models are retired. The name is configurable in .env |
| Mock APIs or simulated scraping | AI suggestions with store search links | More reliable and does not depend on scraping |
| Dynamic result display with JavaScript | Server-rendered results with Jinja2 | Simpler, and results can be saved and reopened |
| IBM Watsonx in pre-requisites | Not used | Gemini provides the AI, so Watsonx is not needed |

# Phase 6: Project Testing

## 6.1 Testing approach

The application was tested by running it locally and using each feature as a user would. The Uvicorn log was checked for status codes and for any "Gemini failed" message. The AI logic, template compilation and budget formatting were also tested offline with sample data.

## 6.2 Test cases

| ID | Area | Test | Expected result | Result |
| --- | --- | --- | --- | --- |
| T1 | Startup | Run python main.py with API key in .env | "PocketSmart AI ready" and no key warning | Passed |
| T2 | Access control | Open a planner page without logging in | Redirect to login page | Passed |
| T3 | Register | Create a new account | Redirect to dashboard (303 then 200) | Passed |
| T4 | Login | Log in with a wrong password or unknown user | Error message, status 400 | Passed |
| T5 | Party planner | Submit budget, guests and event type | Gemini call returns 200, plan page opens | Passed |
| T6 | Jewelry planner | Submit ₹5,000 budget for an occasion | Gemini call returns 200, plan page opens | Passed |
| T7 | Fallback | Run a planner with no API key | Default plan with a notice, no crash | Passed (offline) |
| T8 | Budget logic | Clean messy AI output such as "₹1,200" and "2" | Numbers parsed, total correct | Passed (offline) |
| T9 | Formatting | Format 1234567 as rupees | ₹12,34,567 | Passed (offline) |
| T10 | Templates | Compile all 11 templates | No syntax errors | Passed (offline) |
| T11 | Home planner | Submit rooms and quantities | Plan page with grouped items | [Update after testing] |
| T12 | History | Open the history page | All saved plans listed | [Update after testing] |
| T13 | Image check | Upload a PDF or an image over 5 MB | Clear error message | [Update after testing] |
| T14 | Validation | Enter a budget below the minimum | Clear error message | [Update after testing] |

## 6.3 Issues found and fixed

| Issue | Cause | Fix |
| --- | --- | --- |
| Warning "GEMINI_API_KEY not set" | .env file missing, saved as .env.txt, or empty | Recreate .env with Set-Content and check with Get-Content .env |
| AI always returned the default plan | Placeholder text used instead of a real key | Use a real API key |
| "python main.py" file not found | Terminal was in the outer folder | Move into the inner pocketsmart folder |
| Virtual environment not activating | Wrong relative path | Use .\venv\Scripts\activate from the folder that contains venv |
| Red lines in VS Code | VS Code was not using the project virtual environment | Select the venv interpreter and reload the window |
| InsecureKeyLengthWarning | SECRET_KEY shorter than 32 characters | Use a secret key of 32 or more characters |

## 6.4 Optimization

- The AI call runs in a background thread so the server stays responsive.

- The request redirects to the result page after saving, so refreshing does not resubmit the form.

- Prompts ask for JSON only, which removed most parsing problems.

# Phase 7: Project Documentation

## 7.1 Documentation produced

| Document | Purpose |
| --- | --- |
| Project documentation (this file) | Covers all eight phases |
| requirements.txt | Exact list of libraries to install |
| .env.example | Template showing which settings are needed |
| Code comments and docstrings | Explain the purpose of each file and function |
| Demo video | Recorded walkthrough of the application |

## 7.2 Setup guide

- Install Python 3.9 or above and tick "Add Python to PATH".

- Open a terminal in the project folder (the one containing main.py).

- Create and activate a virtual environment, then install the libraries.

- Create the .env file with your Gemini API key, model name and a secret key of 32 or more characters.

- Start the server and open the address in a browser.

python -m venv venv

venv\Scripts\activate

pip install -r requirements.txt

copy .env.example .env

python main.py

Then open http://127.0.0.1:8000 in a browser.

## 7.3 User guide

- Click Sign up and create an account. You go straight to the dashboard.

- Choose Interiors, Parties or Jewelry from the top menu.

- Fill in the budget and preferences, then click Get recommendations.

- Wait a few seconds. The plan opens with the budget meter, items, prices and store links.

- Use History in the menu to reopen any earlier plan.

## 7.4 Troubleshooting

| Problem | What to do |
| --- | --- |
| Yellow notice "The AI could not respond" | Check the API key in .env and read the "Gemini failed" line in the terminal |
| Key warning at startup | Check that the file is named .env and is in the same folder as main.py |
| Port already in use | Set PORT=8001 in .env |
| Logged out after restart | Set a fixed SECRET_KEY in .env |

Security note: never share the .env file or paste the API key in public places. If a key is exposed, delete it in Google AI Studio and create a new one.

# Phase 8: Project Demonstration

## 8.1 Before you start

- Start the server and open the application in the browser. Record or present the browser window only.

- Do not open the .env file during the demo or recording, because it shows the API key.

- Create a demo account in advance and keep sample inputs ready.

- Check the internet connection and that no yellow "AI could not respond" notice appears.

## 8.2 Demo flow (about 6 minutes)

| Step | What to show | What to say | Time |
| --- | --- | --- | --- |
| 1 | Home page | The problem and the idea: plan any budget before spending it | 0:30 |
| 2 | Sign up and dashboard | Secure accounts with hashed passwords and JWT login | 0:45 |
| 3 | Home planner | Budget ₹80,000, Bedroom and Living Room, 4 lights, 2 fans, 1 sofa | 1:15 |
| 4 | Result page | Budget meter, grouped items, store links, Indian rupee format | 0:45 |
| 5 | Party planner | Budget ₹50,000, 40 guests, Birthday: shows the proportional split | 1:15 |
| 6 | Jewelry planner | Budget ₹5,000 with an outfit photo: shows outfit analysis | 1:00 |
| 7 | History | Every plan is saved and can be reopened | 0:30 |

## 8.3 Sample inputs

| Planner | Inputs | Expected output |
| --- | --- | --- |
| Home | ₹80,000, Modern, Bedroom + Living Room, lights 4, fans 2, sofa 1 | Lighting, Cooling and Furniture groups within budget |
| Party | ₹50,000, 40 guests, Birthday, Salem | Catering, Decoration and Entertainment with a budget split bar |
| Jewelry | ₹5,000, Festival, Traditional, Imitation, outfit photo | Necklace, earrings, bangles and an outfit analysis |

## 8.4 Likely questions and answers

| Question | Answer |
| --- | --- |
| Why Gemini? | It accepts text and images, which the jewelry planner needs, and it can return structured JSON. |
| How do you make sure the budget is respected? | The prompt sets the limit, and the application recalculates every total and flags any plan that goes over. |
| What if the AI fails? | The call is retried once, then a default plan sized to the budget is shown with a notice. |
| Are the prices real? | No. They are AI estimates. The store links open a search so the user can check live prices. |
| How is login secured? | Passwords are hashed with bcrypt and the session uses a JWT in an HTTP-only cookie. |
| Why FastAPI? | It is fast, has clear routing and validation, and matches the project workflow. |

## 8.5 Future enhancements

- Live product prices through official store or affiliate APIs.

- Download a plan as PDF and share it with family.

- Tamil and other language support.

- Price drop alerts and saved wishlists.

- Deployment on a cloud service so others can use it online.

## 8.6 Conclusion

PocketSmart AI turns budgeting into a guided task. It combines a multimodal AI model with checks written in code, so users get useful suggestions and a trustworthy budget total. The project covers the full cycle from idea to a working, tested application.